# Business Continuity and Disaster Recovery Plan

Version: 1.0 Document Classification: Internal Effective Date: February 26, 2026 Last Updated: February 26, 2026 Owner: Chief Technology Officer Review Cycle: Semi-annual Next Review: August 26, 2026

## Executive Summary

This document defines Paciolus’s business continuity and disaster recovery (BCP/DR) objectives, procedures, and testing requirements. Paciolus’s Zero-Storage architecture significantly reduces recovery complexity — financial data is never persisted, so there is no financial data to recover.

Key Controls: - ✅ Defined RTO/RPO targets for all service tiers - ✅ Automated database backups with tested restore procedures - ✅ Infrastructure dependency map with provider SLA references - ✅ Semi-annual backup restore testing with documented results - ✅ Zero-Storage architecture eliminates financial data recovery requirements

Target Audience: Engineering team, leadership, auditors, enterprise customers

## Table of Contents

- Scope and Objectives

- Recovery Objectives

- Infrastructure Dependency Map

- Backup Strategy

- Disaster Recovery Procedures

- Business Continuity Procedures

- Testing and Validation

- Roles and Responsibilities

- Contact

## 1. Scope and Objectives

### 1.1 Scope

This plan covers continuity and recovery for: - Paciolus backend API services (Render) - Paciolus frontend application (Vercel) - PostgreSQL database (managed, Render/AWS) - Third-party integrations (Stripe, Sentry, SendGrid) - DNS and TLS certificate infrastructure

### 1.2 Objectives

| Objective | Target |
| --- | --- |
| Ensure service availability meets customer commitments | 99.9% uptime (measured monthly) |
| Recover from infrastructure failure within defined RTO | See Section 2 |
| Limit data loss to within defined RPO | See Section 2 |
| Validate recovery capability through regular testing | Semi-annual restore tests |

### 1.3 Zero-Storage Impact on DR

Paciolus’s Zero-Storage Architecture fundamentally simplifies disaster recovery:

| Traditional SaaS | Paciolus |
| --- | --- |
| Must recover customer financial data from backups | No financial data to recover |
| Data loss window = time since last backup | Financial data loss window = 0 (never stored) |
| Recovery includes data integrity verification | Recovery limited to credentials, metadata, billing |
| Breach during DR may expose financial records | Financial records cannot be exposed (do not exist) |

What DR covers for Paciolus: User accounts, client metadata, engagement records, billing state, activity logs (aggregate summaries), and application configuration.

## 2. Recovery Objectives

### 2.1 RTO/RPO by Service Tier

| Service Component | RTO (Recovery Time Objective) | RPO (Recovery Point Objective) | Priority |
| --- | --- | --- | --- |
| Authentication & API | 1 hour | 1 hour | Critical |
| Frontend application | 30 minutes | 0 (static assets, CDN-cached) | Critical |
| PostgreSQL database | 2 hours | 1 hour (point-in-time recovery) | Critical |
| Billing (Stripe integration) | 4 hours | 0 (Stripe is source of truth) | High |
| Email (SendGrid) | 8 hours | N/A (transactional, not queued) | Medium |
| Error tracking (Sentry) | 24 hours | N/A (diagnostic, not operational) | Low |
| Prometheus metrics | 24 hours | N/A (can be rebuilt from logs) | Low |

### 2.2 RTO/RPO Definitions

- RTO: Maximum acceptable time from incident declaration to service restoration.

- RPO: Maximum acceptable data loss measured in time. An RPO of 1 hour means we accept losing up to 1 hour of data changes.

### 2.3 Availability Target

| Metric | Target | Measurement |
| --- | --- | --- |
| Monthly uptime | 99.9% | (total minutes - downtime minutes) / total minutes |
| Maximum planned downtime | 30 minutes/month | Maintenance windows (with 48-hour notice) |
| Maximum unplanned downtime | 43 minutes/month | Based on 99.9% SLA |

## 3. Infrastructure Dependency Map

### 3.1 Service Dependencies

┌─────────────────────────────────────────────────────┐
│ USERS (Browser)                                     │
└───────────┬─────────────────────────────┬───────────┘
            │ HTTPS                       │ HTTPS
            ▼                             ▼
┌───────────────────┐         ┌───────────────────────┐
│ Vercel (Frontend)  │         │ Render (Backend API)   │
│ CDN + Edge Network │         │ Docker container       │
│ SLA: 99.99%        │         │ SLA: 99.95%            │
└───────────────────┘         └──────────┬────────────┘
                                         │
                    ┌────────────────────┬┴───────────────────┐
                    │                    │                     │
                    ▼                    ▼                     ▼
          ┌─────────────────┐  ┌─────────────────┐  ┌─────────────────┐
          │ PostgreSQL (DB)  │  │ Stripe           │  │ SendGrid         │
          │ Managed instance │  │ Payments         │  │ Transactional    │
          │ SLA: 99.95%      │  │ SLA: 99.99%      │  │ email            │
          └─────────────────┘  └─────────────────┘  └─────────────────┘
                                         │
                                         ▼
                               ┌─────────────────┐
                               │ Sentry           │
                               │ Error tracking   │
                               │ SLA: 99.9%       │
                               └─────────────────┘

### 3.2 Dependency Classification

| Dependency | Criticality | Failure Impact | Fallback |
| --- | --- | --- | --- |
| Render (API hosting) | Critical | Complete API unavailability | Redeploy to secondary provider |
| PostgreSQL (database) | Critical | No auth, no client data, no billing records | Restore from backup to new instance |
| Vercel (frontend hosting) | Critical | No UI access (API still functional via direct calls) | Deploy to secondary CDN |
| Stripe | High | No new subscriptions or billing changes; existing access unaffected | Graceful degradation (disable billing UI) |
| SendGrid | Medium | No email verification, no notifications; core analysis unaffected | Queue emails for retry; manual verification |
| Sentry | Low | No error tracking; service fully operational | Rely on application logs |
| DNS (Cloudflare/registrar) | Critical | Domain unreachable | Secondary DNS provider |
| TLS certificates | Critical | Browser security warnings | Auto-renewal monitoring, manual renewal fallback |

### 3.3 Single Points of Failure

| Component | SPOF Risk | Mitigation |
| --- | --- | --- |
| PostgreSQL instance | Database is single instance | Managed provider handles replication; point-in-time recovery enabled |
| Render deployment | Single container | Auto-restart on crash; manual redeploy from Git |
| JWT secret key | Loss prevents all authentication | Documented in secrets management; rotation procedure defined |
| DNS | Registrar failure | Monitor expiry; auto-renew enabled |

## 4. Backup Strategy

### 4.1 Database Backups

| Parameter | Value |
| --- | --- |
| Database | PostgreSQL (managed) |
| Backup type | Automated daily snapshots + continuous WAL archiving |
| Backup frequency | Daily full backup + continuous WAL (point-in-time recovery) |
| Retention | 7 daily snapshots + 4 weekly snapshots (28-day window) |
| Encryption | AES-256 at rest (managed provider) |
| Storage location | Provider-managed, same region (US) |
| Cross-region replication | Planned (see Section 4.4) |

### 4.2 What Is Backed Up

| Data Category | Backed Up | Rationale |
| --- | --- | --- |
| User accounts and credentials (hashed) | ✅ Yes | Required for authentication |
| Client metadata | ✅ Yes | Required for client organization |
| Activity logs (aggregate summaries) | ✅ Yes | Workflow tracking |
| Diagnostic summaries (aggregate metadata) | ✅ Yes | Engagement history |
| Engagement records | ✅ Yes | Workspace state |
| Billing events and subscriptions | ✅ Yes | Financial records |
| Follow-up items | ✅ Yes | Engagement narratives |
| Application configuration | ✅ Yes | Settings and preferences |
| Trial balance data | ❌ No | Zero-Storage (never persisted) |
| Uploaded files | ❌ No | Zero-Storage (never persisted) |

### 4.3 Application Code and Configuration

| Asset | Backup Method | Location |
| --- | --- | --- |
| Application source code | Git (GitHub) | GitHub cloud + local clones |
| Infrastructure configuration | Git (documented in repo) | GitHub |
| Environment variables / secrets | Platform secret managers (Render, Vercel) | Provider-managed |
| Alembic migrations | Git (versioned) | GitHub |

### 4.4 Planned Improvements

| Improvement | Target Date | Status |
| --- | --- | --- |
| Cross-region database replication | Q3 2026 | Planned |
| Automated backup restore testing in CI | Q3 2026 | Planned |
| Secrets backup to secondary vault | Q4 2026 | Planned |

## 5. Disaster Recovery Procedures

### 5.1 Database Recovery

Scenario: PostgreSQL database is corrupted or unavailable.

| Step | Action | Owner | Estimated Time |
| --- | --- | --- | --- |
| 1 | Declare incident per Incident Response Plan | IC | 5 minutes |
| 2 | Assess database status via provider dashboard | Technical Lead | 15 minutes |
| 3 | If provider issue: contact provider support, monitor status | IC | Ongoing |
| 4 | If data corruption: initiate point-in-time recovery to pre-corruption timestamp | Technical Lead | 30–60 minutes |
| 5 | If full instance loss: restore from latest daily snapshot | Technical Lead | 60–120 minutes |
| 6 | Verify data integrity (user count, client count, engagement count) | Technical Lead | 30 minutes |
| 7 | Update application connection string if instance changed | Technical Lead | 15 minutes |
| 8 | Verify application health | IC | 15 minutes |
| 9 | Run alembic upgrade head if schema version mismatch | Technical Lead | 10 minutes |

### 5.2 Backend API Recovery

Scenario: Render backend service is unavailable.

| Step | Action | Owner | Estimated Time |
| --- | --- | --- | --- |
| 1 | Check Render status page for platform-wide issues | Technical Lead | 5 minutes |
| 2 | Attempt manual redeploy from latest Git commit | Technical Lead | 10 minutes |
| 3 | If Render platform issue: wait for provider resolution | IC | Provider-dependent |
| 4 | If prolonged outage (>2 hours): prepare deployment to backup provider | Technical Lead | 2–4 hours |
| 5 | Update DNS to point to backup deployment | Technical Lead | 15 minutes + propagation |
| 6 | Verify service health and authentication flow | IC | 30 minutes |

### 5.3 Frontend Recovery

Scenario: Vercel frontend is unavailable.

| Step | Action | Owner | Estimated Time |
| --- | --- | --- | --- |
| 1 | Check Vercel status page | Technical Lead | 5 minutes |
| 2 | Trigger manual redeployment | Technical Lead | 5 minutes |
| 3 | If Vercel outage: deploy to secondary CDN (e.g., Cloudflare Pages) | Technical Lead | 30–60 minutes |
| 4 | Update DNS if needed | Technical Lead | 15 minutes + propagation |

### 5.4 DNS/TLS Recovery

Scenario: Domain unreachable or TLS certificate expired.

| Step | Action | Owner | Estimated Time |
| --- | --- | --- | --- |
| 1 | Verify DNS resolution (dig paciolus.com) | Technical Lead | 5 minutes |
| 2 | If DNS registrar issue: contact registrar, use secondary DNS if available | IC | Provider-dependent |
| 3 | If TLS expired: trigger manual renewal via provider (Vercel/Render auto-renew) | Technical Lead | 15 minutes |
| 4 | If Let’s Encrypt outage: obtain certificate from alternative CA | Technical Lead | 1–2 hours |

### 5.5 Complete Infrastructure Loss

Scenario: Catastrophic failure of primary hosting region.

| Step | Action | Owner | Estimated Time |
| --- | --- | --- | --- |
| 1 | Declare P0 incident | IC | Immediately |
| 2 | Spin up new PostgreSQL instance in secondary region | Technical Lead | 30 minutes |
| 3 | Restore database from most recent backup | Technical Lead | 60–120 minutes |
| 4 | Deploy backend to secondary provider | Technical Lead | 60 minutes |
| 5 | Deploy frontend to secondary CDN | Technical Lead | 30 minutes |
| 6 | Update DNS records | Technical Lead | 15 minutes + propagation |
| 7 | Verify all services operational | IC | 30 minutes |
| Total estimated recovery time |  |  | 4–6 hours |

## 6. Business Continuity Procedures

### 6.1 Degraded Operation Modes

| Mode | Trigger | Available Features | Disabled Features |
| --- | --- | --- | --- |
| Full operation | Normal | All features | None |
| Billing degraded | Stripe outage | Analysis, exports, client management | New subscriptions, billing changes |
| Email degraded | SendGrid outage | All except email-dependent flows | Email verification, password reset |
| Read-only mode | Database write failure | View existing data, run analyses | Create/update clients, engagements, settings |
| Static mode | API completely down | Frontend loads (cached), marketing pages | All authenticated features |

### 6.2 Customer Communication During Outage

| Duration | Action |
| --- | --- |
| <15 minutes | Status page update only |
| 15–60 minutes | Status page + in-app banner (if frontend available) |
| >1 hour | Status page + email notification to active users |
| >4 hours | Status page + email + social media update |

### 6.3 Data Integrity Verification After Recovery

After any recovery operation, verify:

- User authentication functional (login, token refresh)

- Client count matches pre-incident records

- Engagement records intact

- Billing subscription states match Stripe (source of truth)

- Activity logs not truncated beyond RPO window

- Alembic migration version correct

- No Zero-Storage violation (no financial data in backups or restored data)

## 7. Testing and Validation

### 7.1 Test Schedule

| Test Type | Frequency | Scope | Documentation |
| --- | --- | --- | --- |
| Backup restore test | Semi-annual | Full database restore to isolated instance | Test report with duration, data integrity check |
| Failover simulation | Annual | Backend redeploy to secondary provider | Failover report with RTO measurement |
| Tabletop exercise | Semi-annual | Walk through complete infrastructure loss scenario | Exercise report with identified gaps |
| DNS recovery test | Annual | Verify secondary DNS activation procedure | Test report |
| Backup integrity check | Monthly | Verify backup exists and is not corrupted (checksums) | Automated check with alert on failure |

### 7.2 Backup Restore Test Procedure

| Step | Action | Success Criteria |
| --- | --- | --- |
| 1 | Provision isolated PostgreSQL instance (not production) | Instance running |
| 2 | Restore latest backup to isolated instance | Restore completes without errors |
| 3 | Run alembic upgrade head | No migration errors |
| 4 | Verify table counts (users, clients, engagements, activity_logs) | Counts match production (±backup window) |
| 5 | Verify sample data integrity (spot-check 10 user records) | Data matches expectations |
| 6 | Measure restore duration | Within RTO target (2 hours) |
| 7 | Document results in test report | Report filed |
| 8 | Tear down isolated instance | Instance removed |

### 7.3 Test Reporting

Each test must produce a report containing: - Test date and participants - Procedure followed - Duration measured vs. target - Data integrity verification results - Issues discovered - Remediation actions (if any) - Sign-off by CTO

Reports stored in docs/08-internal/dr-test-YYYYMMDD.md.

## 8. Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| CTO | Plan owner; approves RTO/RPO targets; reviews test results |
| CISO | Ensures DR procedures align with security policy; coordinates breach-related DR |
| Senior Engineer (on-call) | Executes recovery procedures; performs backup restore tests |
| DevOps/SRE | Maintains backup configuration; monitors backup integrity; manages infrastructure |
| Product Lead | Coordinates customer communication during extended outages |

## 9. Contact

| Role | Contact | Availability |
| --- | --- | --- |
| CTO | cto@paciolus.com | Business hours + P0 escalation |
| CISO | security@paciolus.com | Business hours + P0 escalation |
| On-call engineer | PagerDuty rotation | 24/7 |
| Render support | Render dashboard | 24/7 |
| Stripe support | Stripe dashboard | 24/7 |

## Related Documents

| Document | Relationship |
| --- | --- |
| Incident Response Plan | Incident declaration and escalation procedures |
| Security Policy | Section 4 (infrastructure security), Section 6 (incident response) |
| Zero-Storage Architecture | Data classification and retention (informs backup scope) |
| Audit Logging and Evidence Retention | Log retention during and after recovery |

Document Version History:

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 2026-02-26 | CTO | Initial publication: RTO/RPO targets, dependency map, backup strategy, 5 recovery procedures, degraded operation modes, testing schedule |

Paciolus — Zero-Storage Trial Balance Diagnostic Intelligence